# RISE Project:

# Sprint 1 Retrospective Summary

# Project:

# Rare Book Inventory & Sales Ecosystem (RISE)

# Date: April 5, 2026

# Team:  RISE Project

## TECHNICAL MISSION STATEMENT

To engineer a high-performance, scholarly interface capable of cataloging rare and antiquarian literature with 100% data integrity, sub-2-second search latency, and a premium user experience.

| Name | Project Role | Primary Domain |
| --- | --- | --- |
| Lyiondra Bradley | The Architect | Lead Developer & GitHub Administrator |
| Vincent De Guzman | The Facilitator | Scrum Master & Project Manager |
| James Mather | The Visionary | UI/UX Designer & Product Owner |
| Robert Yribia | The Guardian | Testing & Security Lead (QA) |
| Alyssa Brown | The Logic Architect | Backend Developer |
| Gustavo Rosas | The Analyst | Documentation Lead & Business Analyst |

| Category | Specific Details & Evidence |
| --- | --- |
| What Went Well | ● Infrastructure Foundation: Successfully established the GitHub repository structure and transitioned from local development to a live MongoDB Atlas cloud environment. ● Security Integration: Completed RISE-005 (Secure API) by implementing .env credential masking and verifying HTTPS/SSL protocols for the "Handshake." ● Collaborative Sync: The Scrum framework allowed for a seamless "Monday Move," ensuring that technical setups by the Architect supported the UI design goals of the Visionary. |
| What Didn't Go Well | ● Technical Hurdles: Encountered significant DNS (ENOTFOUND) and authentication errors during the initial cloud connection, requiring an unplanned 3-hour troubleshooting session. ● Scope Overlap: Initial confusion between the "Architect" and "Backend Developer" roles regarding database schema ownership led to minor delays in task assignment. ● Documentation Lag: Maintaining the "Condition Report" standards (Gustavo) was slowed down by the high volume of metadata required for rare book provenance. |
| Improvements for Sprint 2 | ● Early Code Reviews: Implement peer reviews 24 hours before the "Monday Move" to catch connection string issues earlier. ● Refined Schema: Finalize the "Flexible Search" logic (Alyssa) for pre-1970 books to ensure the <2-second performance target is met despite missing ISBNs. ● Resource Optimization: Begin offloading high-res assets to Cloudinary (Lyiondra) immediately to stay under the 5MB upload limit. |

### Team Feedback & Role-Based Insights

To satisfy the Team Feedback requirement, here are the synthesized insights from your specific roles:

- The Architect (Lyiondra Bradley): "The transition to a cloud-based 'Source of Truth' was critical. While the Atlas handshake had a steep learning curve, having a live inventory of 10 items (Gatsby, Moby Dick, etc.) now allows the team to test real-world complex queries."

- Testing & Security Lead (Robert Yribia): "The implementation of password masking and salted hashing in Sprint 1 has set a high benchmark for system integrity. My focus for Sprint 2 shifts to 'Race Condition' testing to ensure our unique inventory can't be oversold."

- The Facilitator (Vincent De Guzman): "Managing 'Scope Creep' was successful this week by deferring the Sales Terminal logic to Sprint 2. This allowed us to focus entirely on the 'Crown Jewels'—Security and Infrastructure."

- The Visionary (James Mather): "The backend now supports the scholarly metadata I defined (Binding Type, Condition Grade). I can now move forward with designing a 'Premium' UI that showcases these details without performance lag."

- Backend Developer (Alyssa Brown): "With the database connection established, I can now focus on the logic for the login interface and the specific validation required for the rare book modules."

- Documentation Lead (Gustavo Rosas): "Standardizing the IOBA condition reports is ongoing. The successful database setup means I can now map our documentation standards directly to the live inventory table fields."

Figure 1.0: Successful Handshake Protocol. Proof of secure MONGODB_URI injection and active Port 5000 listener for the RISE Ecosystem.